## Slide 1: PL-600 Project governance and working as a team

## Slide 2: Agenda
Discuss the Solution Architect’s role in project governance
Discuss techniques for keeping a project on track
Explore scenarios that could cause a project to fail

## Slide 3: Keeping a project on track is easy, how do we do it?
Classroom discussion
Notes: Sure sounds easy, what are the classes ideas on how the solution architect can help keep a project on track. Use these ideas to pair up with the rest of the module discussion

## Slide 4: Solution Architect can help by…
Being a key member of the governance team
Help manage changes in scope and requirements
Look out for issues in the requirements including regulatory, compliance, auditing, and security
Not over-promising and helping to encourage small steps towards a big goal
Notes: During the project the solution architect is a key member of a governance team. As scope or requirements change they are typically involved in review and impact assessment and are on the front lines for allowing scope creep to happen and to prevent it from happening. You may not have a seat at the governance table, but your impact will always be there.

## Slide 5: Any process is better than no process!
Often customers will have their own governance process
Governance should be inline with contractual terms for changes agreed to by customer
If no process is in place, the Solution Architect should push for creation
Notes: Even a sticky note is better than nothing…It’s ok to mix and match in order to fill in the missing pieces of a customers process
Most the time customer will have their own and you will either adopt theirs or build a hybrid

## Slide 6: Recipes for failure
Not documenting assumptions
Not doing risk management
Over-promising
Designing with incorrect assumptions or requirements
Other thoughts?
Notes: These are just some of the common areas of failure, what does the group think others are? Discuss…
Others
Organization politics
Not having buy in from senior management
Not being able to have an enterprise vision

## Slide 7: Recipes for success
Know what done looks like, from your customer’s perspective not yours
Project checkpoints – How are we doing?
Be more agile, retrospectives, lessons learned
Have a change control board to manage change

## Slide 8: How did we do?
Establish checkpoints to look back at progress
Push for no fault discussions
Turn failures into goals for next checkpoint review
How did your customer think you did?
Look inside and outside your project team for feedback.

## Slide 9: Providing reviews and feedback

## Slide 10: Keeping on track with actionable feedback
Bad news does not get better with time- SPEAK UP EARLY!
Provide feedback to others to help shape the solution
Feedback can be to project team or customer
This can happen as early as the RFP/SOW creation and ongoing throughout the project
Responsible for keeping feedback constructive and actionable
Notes: Respect the client chain of command, but be prepared to shake things up if needed.
Work on your communication skills, don’t be too rough, don’t be too gentle.

## Slide 11: Share bad news
Classroom discussion
Notes: Instructor- this is a discussion slide. Have the students work on how to share bad news.
Use your own examples, or offer some of these: The cost of user licenses will increase by 87% if we move ahead with that requirement as written.
That feature set is being deprecated.
With the added relationship the data import will now take 312 days.

## Slide 12: Keep it actionable
“Something is amiss here”
No clear call to action, team member is left trying to figure out what the problem is
“Confirm that setting “X” in Microsoft docs I think it might be wrong”
Clear problem statement and place to look

## Slide 13: Help them reach the same conclusion
“That won’t work” – likely to put someone on the defensive
“Will that cause 1,000,000 Power Automate flows to be running with that configuration?”
Highlights your concern but encourages them to think through and resolve the concern
Avoid saying “No”; offer options instead, negotiate requirements

## Slide 14: Fine line between review and do the work
You don’t have to solve every problem
Give it back with suggestions on where to look for answers
Encourage POC or other tests to validate where it’s not clear a solid solution is proposed

## Slide 15: Working as a team

## Slide 16: Solution Architect helps here by…
Own the overall vision of the technical solution and communicate it to the team
Role model and mentor other team members
Solution Architect will establish the breakdown that will be used for the functional and technical design

## Slide 17: Not everyone on a team is a rock star
You can’t do everything alone
Solution Architect is often responsible for setting the example and mentoring others
You don’t always get to choose your team
Learn how to assess skills of team…and weaknesses
Notes: Often you won’t get to pick your full team, and will have to work with what you are assigned

## Slide 18: Assessing your team’s skills
You don’t have to ask for a resume to learn how much Microsoft Power Platform they know
Have a set of probing ‘discussion’ questions to test knowledge
e.g. Managed vs Unmanaged Solutions
e.g. Business rule vs. Power Automate flow
Small assignments, assess results
Encourage them to explain a proposed solution, assess the results
Develop your own skills matrix as the project evolves, leverage strengths of team to succeed

## Slide 19: Are you a good example?
Solution Architect often looked to as the leader
Solution Architect often sets the tone for the rest of the team
“Oh we don’t need to do that it’s a waste of time”
Notes: Sure the engagement manager and project manager lead the project, but often times the SA is looked at as the “real” leader and can set the tone and pace for how the team works

## Slide 20: What else can the Solution Architect do to help teams work better together?
Classroom discussion

## Slide 21: Wrapping up
Business application projects are a team effort requiring coordination and planning to succeed
Solution Architects are often the glue that holds a team together
Reviewing others work is an essential part of the Solution Architect’s Role on the project
Up front actionable feedback will result in less headaches as the project progresses

## Slide 22: Group exercise: Review workbook details
Review Project Workbook Details and Prepare Feedback
Share feedback with other team